Project Closure Checklist

| # | Item | Results / Reference to Contract / Remarks |
| --- | --- | --- |
| 1 | Resolve all open points of the LOP | LOP closed |
| 2 | Settlement of open claims | open claims settled |
| 3 | Final presentation of the project results | --- |
| 4 | Follow procedure for the final acceptance of project results | final acceptance of all project results |
| 5 | Handover of project results to the customer and/or user | --- |
| 6 | Official celebration with all stakeholders | --- |
| 7 | Complete and close all project controlling tools | all controlling tools complete and closed |
| 8 | Complete and close all reports or documents | all reports and documents complete and closed |
| 9 | Generate final project reports for the customer | final project reports for the customer |
| 10 | Close the contract | contract closed, including all necessary signatures |
| 11 | Issue final invoice and follow up on payment | payment received |
| 12 | generate final project reports for other stakeholders | final project reports for other stakeholders |
| 13 | generate final project reports for our own organization | final project reports for our own organization |
| 14 | complete and close project management handbook | project management handbook complete and closed |
| 15 | lessons learned workshop | final risk assessment; problems and solutions; changes; claims and their settlement |
| 16 | complete data base of work packages with actual data | ... in terms of effort, duration, skill level of resources, use of tools, necessary material |
| 17 | complete data base of risks with actual data | ... in terms of actual occurrence and impact |
| 18 | handover to the team that takes care of the warranty period or further customer support | handover accepted |
| 19 | support all team members to find new assignments | all team members have new assignments |
| 20 | feedback of the customer (executive level) | --- |
| 21 | feedback of the customer (end user level) | --- |
| 22 | feedback of control board | --- |
| 23 | feedback of team members | --- |
| 24 | feedback of other stakeholders | --- |
| 25 | close all project accounts | project accounts closed |
| 26 | carry out the final project calculation | final project calculation complete |
| 27 | have a party with your team | --- |
| 28 | release resources | --- |